## Slide 1
Status of T0 counter
DC meeting, Oct / 10 / 2001
T. Chujo, A. Danmura, S. Esumi,
A. Kiyomichi, Y. Kuroki, H. Masui, Y. Miake, M.Ono,
S. Sakai, S. Sato, M. Suzuki, and H.Tsuruoka
BNL, JSPS and Univ. of Tsukuba

## Slide 2
Jul/mid.[Done]: All the drawings are finished production started.
Jul/26 [Done]: Internal meeting for T0.
Aug/2 [Done]: Design and safety review.
Aug/3 [Done]: All the parts arrive at Tsukuba.
Aug/6 [Ongoing] Installation exercise with a nosecone mockup
Aug/29 [Done]: Shipping all the parts of T0 to BNL
Sep/13 [Done]: All the parts arrive at BNL final assembly start
Sep/Oct[Came]: H.Tsuruoka and M.Ono arrive at BNL for the
[Ongoing]: preparation of installation
Nov/mid: Installation?
Plan and status of T0
Aug / 8 / 2001 DC meeting
[Done]:

## Slide 3: Preparation at BNL
Pre-assembling T0 together with PCR  Done.
Checking the counter with HV  Done. All counter is good
Fabrication of Signal/HV cable  · Signal cable length tune up with NTC’s length. · HV cable length is set (9m).
        · Need tech help.
Fabrication of patch panel at rack  · Need tech help.
for signal cable.
Installation scheme/skill transfer  · Done among T0 group.
  · If needed for BNL side, we can do.
· Already gave input to Tom/Pete installation plan.

## Slide 4: Current Situation
At BNL Bldg.510 (1F, high-bay area)
Pre-assembled,
8 (+spare) sets of T0/PCR
Installation scheme transfer
[ from left, SS, H. Tsuruoka ]
[ from left, H.Tsuruoka, T.Hachiya ]